STYLESHIFT AI Doctor vs. Live Roleplay Feature & Report Comparison — and a Roadmap to Close the Gap Prepared for the StyleShift product roadmap · September 2026

Executive Summary

StyleShift runs two practice paths that both end in a post-session report, but the two report engines are not at the same level of maturity. AI Doctor — solo practice against a simulated physician — pairs deterministic signal extraction with a large-language-model coaching pass that scores nine competency dimensions, seven adaptation dimensions, and surfaces grounded critical moments. Live Roleplay — a recorded session with a real colleague — captures richer raw signal (full acoustic data: pitch, pace, pauses, warmth) but stops at a single rule-based tip with no interpretive layer.

The gap is not a data problem — Live Roleplay's underlying signal is, if anything, better than AI Doctor's. It is an interpretation problem: nothing yet turns those numbers into a coaching narrative. This report compares both engines feature-by-feature, then lays out a six-step roadmap — ordered by leverage versus cost — to bring Live Roleplay's report up to, and in one respect past, AI Doctor's.

Key takeaway Live Roleplay already has better raw data (real acoustic capture) than AI Doctor's own "Pressure Shift" feature, which its own code documents as a text-only v1 due to missing acoustic capture. Step 4 of the roadmap turns that existing advantage into a feature AI Doctor doesn't have yet.

Feature-by-Feature Comparison

Source: voice-partner-core.ts / session-evaluator.ts (AI Doctor) vs. roleplay-core.ts / roleplay-insight.ts / roleplay-aggregate.ts (Live Roleplay).

| Dimension | AI Doctor | Live Roleplay |
| --- | --- | --- |
| Live scoring | Per-turn LLM judge drives a physician state engine (trust / skepticism / engagement / time pressure) and detects CLEAR objection-handling steps live. | None. No live AI judge — the counterpart is a real human colleague, so scoring only happens after the recording ends. |
| Signals captured | Text-only: turn count, question ratio, CLEAR steps, objection type. | Acoustic + text: pitch, words-per-minute, pauses, talk ratio, paraphrase score, warmth, VAK predicate language. Materially richer raw data. |
| Post-session report | One LLM call scores 9 competency dimensions + 7 adaptation dimensions, plus 3–7 Critical Moments — every quote and turn reference is grounded server-side against the real transcript, never invented by the model. | No LLM call at all. Deterministic metrics only, plus exactly one rule-based tip — first threshold crossed wins, with no ranking, no explanation, and no supporting quote. |
| Adaptation Score | Measures the rep against the doctor's pre-set persona style weights (driver / expressive / amiable / analytical). | Measures the rep against the partner's own live-measured style (Euclidean distance). Ported today, but mechanical only — no LLM-written recommendation sentence yet. |
| Pressure moment | "Pressure Shift" (Phase 4): text-only v1 comparing rep behavior before/after a sharp trust or skepticism swing. The code's own comments flag this as incomplete, blocked on missing acoustic capture. | Not built yet — but the acoustic data this feature would need already exists here. This path could ship a better version than AI Doctor's own. |
| Cross-session pattern | Behavioral Gravity (trigger → response shift → win-rate impact) and Unused Resource Detector, both keyed on objection_type. | None. No objection_type exists here at all — Live Roleplay is an open conversation, not a scripted objection drill, so this needs a different trigger key entirely. |
| Coaching synthesis | Mastermind Coach: a structured Observation → Evidence → Pattern → Impact → Alternative → Experiment narrative, assignable to the rep. | None. |
| Manager view | Feeds the Behavioral Trends dashboard panel and the manager coaching queue. | Only a per-rep trend line (roleplay-aggregate.ts's single most-notable metric) — not yet wired into the shared manager coaching queue. |

In short: AI Doctor produces an interpreted coaching report. Live Roleplay produces a raw dashboard of numbers.

Why This Isn't a Straight Copy-Paste

AI Doctor's deepest features — Behavioral Gravity and the Unused Resource Detector — key off objection_type, a categorical tag that only exists because AI Doctor is a scripted objection drill. Live Roleplay has no such tag: it's an open conversation with a real colleague, not a drill. Porting those features requires substituting a different, Live-Roleplay-native trigger key (see Step 5 below) rather than reusing objection_type directly.

Development Roadmap for Live Roleplay's Report

Ranked by leverage versus implementation cost. Steps 1–3 should ship before 4–6: they unlock the largest perceived-value jump (raw numbers → an actual coach) and generate real usage data to inform the harder cross-session work that follows.

| 1 | Surface every computed metric — not just one tip buildRoleplayInsight currently discards five of its six computed metrics the moment the first threshold fires. Show the full breakdown on one screen instead: talk ratio, question ratio, open-question ratio, paraphrase score, active listening, and adaptation score — each with a one-line coaching note. Cost/leverage: Zero new cost. No LLM call required — every number is already computed by roleplay-core.ts. |
| --- | --- |

| 2 | Port the Competency Evaluator pattern Live Roleplay's diarized, timestamped AssemblyAI transcript is already richer than AI Doctor's text-only one. Add a single post-session LLM call mirroring session-evaluator.ts: the server passes the objective signals as context, the model scores competency dimensions and identifies 3–7 Critical Moments, and every quote/turn/timestamp is grounded server-side against the real transcript afterward — never trusted from the model directly. Cost/leverage: Reuses the existing anti-hallucination grounding code as-is; this is the single highest-leverage step in the roadmap. |
| --- | --- |

| 3 | Write a real Adaptation Recommendation sentence The adaptation score today is a bare number with no narrative. The same LLM call from Step 2 can name the partner's measured style and recommend one concrete adjustment, grounded in a real quote from the session — the same shape as AI Doctor's adaptationRecommendation field. Cost/leverage: No new infrastructure — an additional field on the Step 2 LLM response. |
| --- | --- |

| 4 | Ship a Pressure Shift that's better than AI Doctor's own AI Doctor's own code documents its Pressure Shift as a "text-only v1," explicitly blocked on missing acoustic capture. Live Roleplay already has that acoustic capture. Detect a pressure moment from the partner's own pace/pitch/pause shift (sharper, faster, curter) instead of a simulated trust/skepticism delta, then run the same before/after rep-behavior comparison AI Doctor uses. Cost/leverage: This is the one place Live Roleplay can genuinely surpass AI Doctor, not just catch up to it. |
| --- | --- |

| 5 | Swap the trigger key for cross-session patterns There is no objection_type here, so key Behavioral Gravity and the Unused Resource Detector off the partner's measured style bucket (driver / expressive / amiable / analytical, from partnerRead) instead. Same trigger → response → consequence shape as AI Doctor, applied to a different categorical axis. Cost/leverage: Structural port, not a rewrite — reuses the existing pattern-detection shape. |
| --- | --- |

| 6 | Wire Live Roleplay into the manager surfaces Feed Live Roleplay sessions into coaching-queue.ts and the Behavioral Trends dashboard panel alongside AI Doctor data, so a manager sees one unified rep view instead of two separate silos. Cost/leverage: Closes the loop between both practice paths for anyone managing a team. |
| --- | --- |

Sequencing Step 1 ships immediately, at no API cost. Steps 2–3 unlock the biggest perceived-value jump and should land together as one LLM-integration milestone. Steps 4–6 are the "catch up to AI Doctor Phases 4–6" work — sequence these after 2–3 are live and generating real session data to validate against.