PRODUCT QUALITY REVIEW

StyleShift AI Doctor
and Live Roleplay

Features, quality, measurements and development priorities

DECISION SIGNAL StyleShift has a strong measurement foundation. The highest-risk gaps are Iraqi Arabic voice validation, realtime UI integration, and connecting Pipecat turns to the existing StyleShift scoring system.

Prepared from repository inspection, automated tests and deployment documentation
September 16, 2026

# Executive assessment

The existing AI Doctor is a personalized, turn-based simulation. It combines doctor context, objection behavior, physician state and post-session analysis. The human live roleplay path is a stronger measurement system because it captures acoustic and turn-taking signals. The new Pipecat package is a promising realtime transport layer, but it is not yet the complete StyleShift experience: its continuous conversation is not fully wired into the existing UI and scorecard pipeline.

| System | Overall quality | Confidence | Primary finding |
| --- | --- | --- | --- |
| AI Doctor roleplay | 7.6 / 10 | Medium | Strong behavioral simulation and evidence-grounded analysis; voice and dialect require validation. |
| Human live roleplay | 7.9 / 10 | Medium-high | Best current measurement coverage; scoring remains proxy-based and recording-led. |
| Pipecat realtime agent | 6.8 / 10 | Low-medium | Deployment package is ready; product integration and scoring bridge remain. |

## What the scores mean

These are engineering review scores based on implemented capabilities, safeguards, tests and known gaps. They are not claims about sales effectiveness or learner improvement. A production quality score requires real session telemetry and expert-rater calibration.

## Evidence reviewed

AI Doctor implementation: voice-partner-core.ts, open/turn/session-analysis routes, session-evaluator.ts and Supabase migrations 026–029.

Human roleplay implementation: roleplay-core.ts, RoleplayRecorder.tsx, roleplay-aggregate.ts and coaching-metric tests.

Realtime deployment: pipecat-agent/bot.py, scenario.py, Dockerfile and the Pipecat session route.

Validation: 27 Vitest files and 298 tests passed; 4 Pipecat scenario tests passed; TypeScript and Python syntax checks passed.

# 1. AI Doctor roleplay

| Dimension | Score | Evidence-based assessment |
| --- | --- | --- |
| Personalization | 8.5 | Name, specialty, style, phrases, objections, visit history, hidden concern and physician state are used. |
| Conversational realism | 7.5 | Doctor can remain resistant, become satisfied, or disengage based on the rep response. |
| Objection handling | 8.5 | Five objection types and CLEAR steps: clarify, listen, empathy, answer, recheck. |
| State modeling | 8.0 | Trust, skepticism, engagement and time pressure carry across turns. |
| Scoring and explainability | 8.5 | Deep Analysis scores are grounded to persisted transcript turns and real quotes. |
| Safety/compliance | 8.5 | Prompts prohibit invented clinical data, dosages, study results and branded drugs. |
| English voice path | 8.0 | Whisper STT → Claude judge → OpenAI TTS is a clear working chain. |
| Iraqi Arabic voice | 5.5 | Current StyleShift speech instructions explicitly target Modern Standard Arabic; Iraqi quality is unverified. |
| Language switching | 5.0 | Language is selected per session and pinned; mid-session switching is not complete. |
| Latency | 6.5 | Sequential STT, LLM judgment and TTS can create noticeable pauses. |

## AI Doctor measurement model

Deep Analysis supports nine competency dimensions and seven adaptation dimensions. Each score is 0–100 or null when the transcript does not exercise the dimension. The server computes the composite adaptation score from valid dimension scores rather than trusting a model-supplied composite.

| Measurement family | Current outputs |
| --- | --- |
| Competencies | Opening, questioning, discovery, listening, relevance, value communication, evidence use, objection handling, closing. |
| Adaptation | Pace, detail, evidence orientation, questioning, structure, directness, warmth. |
| Behavioral signals | Rep/doctor turn counts, average rep turn length, question counts, open-question ratio, CLEAR-step count and sequence. |
| Session outcome | Won, continue or escalated; turns to resolution; objection type. |
| Evidence | Critical moments with real turn references, quotes and timestamps. |
| Advanced analysis | Pressure Shift insight, adaptation recommendation and longitudinal behavioral trends. |

KEY LIMITATION The quick live outcome is useful for practice feedback, but it is not a validated measure of field performance. Calibrate it against expert reviewers before using it for manager decisions.

# 2. Human live roleplay

| Dimension | Score | Evidence-based assessment |
| --- | --- | --- |
| Acoustic measurement | 8.5 | Pace, pitch range, volume, fillers, hesitation and fluency are extracted. |
| Turn-taking | 8.5 | Talk ratio and rapid turn switches provide useful interruption proxies. |
| Question quality | 8.0 | Total, open and closed questions are separated. |
| Active listening | 8.5 | Composite score uses talk balance 35%, interruption behavior 25%, paraphrase 40%. |
| Social-style inference | 7.5 | Rep and partner styles are inferred from acoustic signatures. |
| Adaptation | 8.0 | Rep behavior is compared with the partner's inferred style. |
| Longitudinal tracking | 7.5 | Averages and improving/declining trends use a five-point movement threshold. |
| Feedback usefulness | 8.0 | Feedback is behavior-oriented rather than only pass/fail. |
| Measurement validity | 6.5 | Metrics are sensible proxies but are not calibrated against expert human ratings. |
| Realtime experience | 6.0 | Current path is recording-led; it is not continuous barge-in conversation. |

## Human roleplay measurement model

Talk ratio: the rep's share of total speaking time.

Question ratio and open-question ratio.

Paraphrase score based on content-word overlap with the preceding partner turn.

Active listening score from talk balance, rapid turn switches and paraphrase evidence.

Rep and partner social-style reads, plus a 0–100 adaptation score.

History averages and trend direction across repeated sessions.

INTERPRETATION RULE A high score means the measured behavior matched the model's target. It does not prove that the rep was clinically correct, persuasive in the field, or effective with every doctor.

# 3. Realtime Pipecat readiness

| Area | Status | What is ready / what remains |
| --- | --- | --- |
| Agent package | Ready | Python bot, Gemini Live prompt, Iraqi Arabic guidance, English mode, Dockerfile, uv.lock and tests. |
| Cloud deployment | Ready for setup | GitHub package pushed; Pipecat Cloud still needs secrets and deployment configuration. |
| Doctor context | Ready | Session body accepts language, difficulty and doctor profile fields. |
| Daily room start | Partial | StyleShift server endpoint can request a Daily room and token. |
| StyleShift UI | Missing | Existing Voice Partner UI still follows the old record/review flow. |
| Existing scoring bridge | Missing | Pipecat bot does not yet forward every live transcript turn to StyleShift's judge and scorecard routes. |
| Iraqi audio quality | Unverified | Prompt supports Iraqi tone, but real speaker testing has not been completed. |

## Recommended architecture

Pipecat should own Daily media, microphone handling, speech recognition and speech synthesis. StyleShift should remain the source of truth for doctor behavior, CLEAR-step judgment, outcomes, persisted conversation turns and Deep Analysis. This keeps the realtime layer fast while preserving one scoring system.

Pipecat audio layer  →  StyleShift judge and persistence  →  StyleShift transcript, scorecard and coaching

## Quality gates for launch

| Metric | Initial target |
| --- | --- |
| Daily join success | ≥ 95% |
| Normal turn response latency | p95 under 3 seconds |
| Failed turns | < 5% |
| Completed sessions | ≥ 80% of started sessions |
| Iraqi Arabic human rating | ≥ 4 / 5 average |
| Score agreement with expert reviewers | Correlation and disagreement reviewed before managerial use |

# 4. Development priorities

## P0 — complete before wider user rollout

| Priority | Action | Acceptance check |
| --- | --- | --- |
| P0.1 | Wire the StyleShift Voice Partner screen to Daily/Pipecat. | Start practice joins a room, streams audio, handles leave, mic denial and reconnect. |
| P0.2 | Bridge Pipecat transcripts to the existing StyleShift judge and persistence routes. | Every rep turn appears in conversation_turns; one outcome and one scorecard are produced. |
| P0.3 | Run an Iraqi Arabic voice QA set with real speakers. | 20 scripted scenarios; dialect, pronunciation, switching and doctor-style ratings average ≥ 4/5. |
| P0.4 | Set production secrets and verify database migrations. | No client-exposed keys; staging session completes end-to-end. |

## P1 — improve quality after the flow works

Instrument join success, latency, STT failures, TTS failures, reconnects, drop-off and session completion.

Calibrate competency, adaptation and CLEAR scores against sales-coach ratings.

Add Iraqi Arabic/English mid-session switching and barge-in interruption.

Add a user-visible transcript and clear explanation of what is and is not being scored.

## P2 — expand the coaching product

Targeted re-practice for missed behaviors and objection types.

Manager trends that combine AI Doctor and human roleplay evidence.

Readiness scoring, behavioral evolution and scenario recommendations.

Evidence-linked cognitive patterns and approved-content grounding.

BUILD DISCIPLINE Do not add more score categories until the realtime path, Iraqi Arabic quality and score calibration are reliable. More metrics cannot compensate for an untrusted conversation experience.

# 5. Tools and services

| Tool/service | Role in StyleShift | Evaluation note |
| --- | --- | --- |
| Anthropic Claude Haiku | AI Doctor reactions and Deep Analysis | Structured JSON output is validated and grounded; model scores are not trusted blindly. |
| OpenAI Whisper | Speech-to-text for turn-based voice partner | Language is pinned per session; Iraqi dialect accuracy remains to be tested. |
| OpenAI TTS | Doctor reply audio in current flow | Current route targets Modern Standard Arabic rather than verified Iraqi speech. |
| AssemblyAI | Speaker diarization for human roleplay | Enables rep/partner acoustic and turn-taking metrics. |
| Oruk | Optional English vocal feedback | Transient, English-only, independent of grading; Arabic is excluded. |
| Supabase | Auth, doctor profiles, turns, sessions, scorecards and trends | RLS and server-grounded evidence support explainability. |
| Pipecat Cloud + Daily | Realtime agent transport and room sessions | Deployment package is pushed; UI and scoring bridge remain P0. |
| Gemini Live | Prepared Pipecat bilingual realtime model | System prompt directs Iraqi Arabic and English switching. |
| Vitest + Python unittest | Automated regression checks | 27 Vitest files/298 tests and 4 Pipecat tests passed. |

## Final recommendation

Treat the existing AI Doctor as the behavioral and scoring engine, the human roleplay as the measurement benchmark, and Pipecat as the realtime media layer. The next release should focus on one reliable end-to-end session: Iraqi Arabic or English speech, a consistent doctor persona, a persisted transcript, a grounded outcome and a scorecard that can be explained to the rep.

Recommended next milestone: one staging pilot with 5–10 reps and 20 Iraqi Arabic QA sessions.